Kooexchange

1) Profile page and About us page QR Scan code is completed.

By QR scan to find merchant

This is new work for scanning the QR code -- 1days

2) guest login.

Folowing these steps:

"Please key in your telephone number for us to call you back in case of any problem with your order."

60% completed

3) sound notification for waiter and new order

This is new work which are discussed **Discussed on september 26**. --- 3 days

4) comment allowed only an order has been placed by the user . --- 1 day

5) allow members and merchant to sort by name, telephone number, status in admin page. ++ 1/2 day

bank api and google api

6) google map api and bank api

Please provide the api for both google map and bank , then only we can integrate.

7) Merchant profile page:

This is new work which are discussed **Discussed on octomber 2**. ---1 days

